CAD FORGE

Implementation Specification

Feature Roadmap & Detailed Implementation Guide

Projects Sidekick & Wayland

Version 1.0  —  February 2026

Prepared for Claude Code Implementation

# Executive Summary

This document provides detailed implementation specifications for ten major features to be added to the CAD Forge framework. Each feature section includes architecture decisions, file-by-file implementation instructions, API specifications, data structures, testing strategies, and integration points. The features are ordered by implementation priority with dependency chains noted.

CAD Forge currently provides five parametric components (L-Bracket, Flanged Bearing Mount, Enclosure, Standoff, Shaft Coupler) with geometry and manufacturing validation, CLI generation, and multi-format export (STEP, STL, SVG). The features below extend this foundation into a production-grade engineering platform.

## Implementation Priority Matrix

| Priority | Feature | Complexity | Dependencies | Est. Effort |
| --- | --- | --- | --- | --- |
| P0 | Assembly Composition | High | None (core) | 3–4 days |
| P0 | Standard Parts Library | Medium | None (core) | 2–3 days |
| P1 | Constraint / Specification DSL | High | Std Parts Library | 3–4 days |
| P1 | Material & Mass Properties | Low | None | 1 day |
| P2 | Tolerance & GD&T Awareness | Medium | Materials | 2–3 days |
| P2 | DXF / 2D Drawing Generation | Medium | Tolerances | 2–3 days |
| P2 | STL Mesh Quality Controls | Low | None | 1 day |
| P3 | FEM Integration | High | Materials, Assembly | 4–5 days |
| P3 | Version Diffing | Medium | None | 2 days |
| P3 | Template / Prompt Library | Medium | All above | 2–3 days |

# Feature 1: Assembly Composition

## 1.1 Overview

Enable multi-body assemblies where individual components snap together at defined attachment points with proper mate constraints. The user should be able to say something like: "Mount this bearing to this bracket with M6 bolts at these offsets" and receive a fully constrained STEP assembly.

## 1.2 Architecture

New Files

- cadforge/assembly.py — Core Assembly class, mate engine, constraint solver

- cadforge/attachment_points.py — AttachmentPoint, BoltPattern, and datum definitions

- cadforge/mates.py — Mate types: coincident, concentric, flush, offset, angular

- tests/test_assembly.py — Assembly-specific test suite

Modified Files

- cadforge/core.py — Add get_attachment_points() abstract method to CADComponent

- cadforge/components/*.py — Each component defines its attachment points

- cadforge/__main__.py — Add "assemble" CLI subcommand

## 1.3 Data Structures

AttachmentPoint

@dataclass

class AttachmentPoint:

name: str                    # e.g., "top_face", "bolt_pattern_1"

point: tuple[float, float, float]  # Origin XYZ

normal: tuple[float, float, float] # Face normal direction

point_type: str              # "face", "bolt_pattern", "bore", "edge"

metadata: dict               # Type-specific data

BoltPattern (extends AttachmentPoint)

@dataclass

class BoltPattern(AttachmentPoint):

bolt_diameter: float

bolt_count: int

bolt_circle_diameter: float

hole_positions: list[tuple[float, float, float]]

counterbore: bool = False

counterbore_diameter: float = 0

counterbore_depth: float = 0

MateConstraint

@dataclass

class MateConstraint:

type: MateType  # COINCIDENT | CONCENTRIC | FLUSH | OFFSET | ANGULAR

component_a: str       # Component name

attachment_a: str      # Attachment point name on A

component_b: str       # Component name

attachment_b: str      # Attachment point name on B

offset: float = 0.0   # For OFFSET type

angle: float = 0.0    # For ANGULAR type

## 1.4 Assembly Class API

class Assembly:

def __init__(self, name: str): ...

def add(self, component: CADComponent,

name: str = None,

position: tuple = (0,0,0),

rotation: tuple = (0,0,0)) -> str:  # returns name

"""Add a component to the assembly."""

def mate(self, comp_a: str, attach_a: str,

comp_b: str, attach_b: str,

mate_type: MateType = MateType.COINCIDENT,

offset: float = 0.0) -> None:

"""Create a mate constraint between two attachment points."""

def solve(self) -> bool:

"""Solve all mate constraints, repositioning components."""

def build(self) -> cq.Assembly:

"""Build the CadQuery Assembly object."""

def export(self, path: str, format: str = "step") -> dict:

"""Export assembly to STEP (preserves component colors/names)."""

def interference_check(self) -> list[InterferenceResult]:

"""Check for body overlaps / collisions."""

def exploded_view(self, factor: float = 2.0) -> cq.Assembly:

"""Generate exploded view for documentation."""

## 1.5 CadQuery Integration

CadQuery has a native Assembly class (cq.Assembly) that handles hierarchical positioning and STEP export with color/naming. The implementation should wrap this rather than reimplementing transforms. Key integration points:

- Use cq.Assembly.add() with loc=cq.Location() for positioning after constraint solving

- STEP export via cq.Assembly.save() preserves the assembly tree structure

- Interference checking via OCP BRepAlgoAPI_Check or boolean intersection volume > 0

- The constraint solver should compute transforms, then apply them to the cq.Assembly; do not try to use CadQuery’s built-in constraint solver (it is limited and unreliable for complex assemblies)

## 1.6 Attachment Point Definitions per Component

| Component | Attachment Points |
| --- | --- |
| LBracket | base_face (bottom), vertical_face (back), base_holes[], vertical_holes[], inner_corner |
| FlangedBearingMount | flange_face (bottom), top_face, bore_axis, bolt_pattern (BoltPattern) |
| Enclosure | lid_face (top), base_face (bottom), screw_bosses[] (BoltPattern), side_faces[4] |
| Standoff | base_face, top_face, bore_axis |
| ShaftCoupler | bore_1_face, bore_2_face, set_screw_faces[], outer_surface |

## 1.7 Testing Strategy

- test_attachment_points_exist: Every component must define at least 2 attachment points

- test_mate_coincident: Two components mated at coincident faces should have zero gap between faces

- test_mate_concentric: Bearing mount bore mated to standoff axis should be coaxial (verify with distance between axes < 0.01mm)

- test_assembly_export: Assembled STEP re-imports with correct component count

- test_interference_check: Overlapping bodies correctly detected; non-overlapping passes

- test_exploded_view: Exploded assembly has greater bounding box than assembled

# Feature 2: Standard Parts Library

## 2.1 Overview

A catalog-driven parts library where components are specified by standard designations (e.g., "6205" bearing, "M6x20" bolt) and the system automatically resolves all physical dimensions. This eliminates manual dimension lookup and ensures accuracy.

## 2.2 Architecture

New Files

- cadforge/standards/__init__.py — Package init, catalog registry

- cadforge/standards/bearings.py — Ball bearing catalog (6000–6300 series, 6800, 6900)

- cadforge/standards/fasteners.py — ISO metric bolts, nuts, washers (M2–M20)

- cadforge/standards/orings.py — AS568 O-ring catalog with groove dimensions

- cadforge/standards/linear.py — Linear rail profiles (MGN7, MGN9, MGN12, MGN15)

- cadforge/standards/catalog.py — Base catalog class, lookup engine, fuzzy matching

- cadforge/standards/data/ — Directory for JSON/YAML dimension tables

- tests/test_standards.py — Catalog lookup and geometry tests

## 2.3 Catalog Data Format

Each standard part family is stored as a JSON file with dimensions keyed by designation:

// data/bearings_6000.json

{

"6205": {

"bore_diameter": 25.0,

"outer_diameter": 52.0,

"width": 15.0,

"dynamic_load_rating_kN": 14.8,

"static_load_rating_kN": 7.8,

"weight_kg": 0.127,

"max_rpm": 13000

}

}

## 2.4 Catalog API

class StandardPartsCatalog:

def lookup(self, designation: str) -> PartSpec:

"""Look up a part by designation. Returns full dimensions."""

def search(self, query: str) -> list[PartSpec]:

"""Fuzzy search across all catalogs."""

def fits_bearing(self, designation: str) -> dict:

"""Returns bore, OD, width for housing design."""

def bolt_clearance(self, bolt_size: str) -> dict:

"""Returns clearance hole, close fit, and counterbore dims."""

def generate(self, designation: str) -> CADComponent:

"""Generate actual 3D geometry for the standard part."""

## 2.5 Standard Part Geometry Generators

Each standard part family gets a geometry generator that produces accurate CAD models:

- Bearings: Simplified representation (bore, OD, width cylinders with chamfered edges) — full ball/cage detail is unnecessary for assembly context

- Hex bolts: Head (hex prism + washer face), shank (cylinder), thread (simplified cylinder at minor diameter), chamfered tip

- Hex nuts: Hex prism with bore, chamfered faces

- Washers: Annular disc (flat, spring, lock varieties)

- O-rings: Torus with cross-section diameter per AS568

- Linear rails: Extruded profiles from cross-section sketches

## 2.6 Integration with Components

Existing components should accept standard designations as parameters:

# Instead of specifying raw dimensions:

mount = FlangedBearingMount(bore_diameter=25, ...)

# Specify by standard designation:

mount = FlangedBearingMount.for_bearing("6205")

# Auto-populates: bore=25, housing_od=52+clearance,

#   snap_ring_groove, etc.

## 2.7 Data Sources & Coverage

| Category | Standards | Count | Source |
| --- | --- | --- | --- |
| Ball Bearings | 6000, 6200, 6300, 6800, 6900 series | ~120 sizes | ISO 15 |
| Metric Bolts | M2–M20, lengths 5–100mm | ~200 entries | ISO 4014/4017 |
| Metric Nuts | M2–M20 hex, nyloc, flange | ~60 entries | ISO 4032/4035 |
| Washers | M2–M20 flat, spring, Belleville | ~80 entries | ISO 7089–7092 |
| O-Rings | AS568 -001 through -475 | ~475 sizes | AS568B |
| Linear Rails | MGN7/9/12/15, lengths 100–600mm | ~40 configs | Manufacturer |

## 2.8 Testing Strategy

- test_bearing_lookup: Verify 6205 returns bore=25, OD=52, width=15

- test_bolt_clearance: M6 clearance hole = 6.6mm, close fit = 6.2mm

- test_fuzzy_search: Query "M6 bolt 20mm" finds M6x20 hex cap screw

- test_geometry_generation: Generated bearing solid has correct bounding box dimensions

- test_integration_for_bearing: FlangedBearingMount.for_bearing("6205") produces valid mount with correct bore

- test_all_catalog_entries: Iterate every entry in every catalog, verify required fields present and values sane (positive, within expected ranges)

# Feature 3: Constraint / Specification DSL

## 3.1 Overview

A YAML-based domain-specific language for describing assemblies and components declaratively. Claude Code generates a spec file, CAD Forge interprets it, and produces the full assembly with all parts resolved and mated. This is the primary interface Claude Code should target for complex assemblies.

## 3.2 Architecture

New Files

- cadforge/dsl/__init__.py — Package init

- cadforge/dsl/parser.py — YAML spec parser, schema validation

- cadforge/dsl/resolver.py — Resolves standard part references, computes derived dimensions

- cadforge/dsl/builder.py — Converts parsed spec into Assembly + Component objects

- cadforge/dsl/schema.py — JSON Schema definition for spec validation

- cadforge/dsl/functions.py — Built-in functions (fits_bearing, bolt_clearance, etc.)

- tests/test_dsl.py — Parser, resolver, and end-to-end spec tests

## 3.3 Spec File Format

# bearing_assembly.cforge.yaml

---

name: Bearing Pedestal Assembly

units: mm

material_default: aluminum_6061

parts:

bearing:

standard: bearing/6205

mount:

type: flanged_bearing_mount

params:

bore: fits_bearing("6205")       # resolves to 25.0mm + press fit

bolt_count: 4

bolt_size: M6

bolt_holes: bolt_clearance("M6")  # resolves to 6.6mm

material: aluminum_6061

base_plate:

type: custom

script: |

import cadquery as cq

result = (cq.Workplane("XY")

.box(120, 80, 10)

.faces(">Z").workplane()

.pushPoints(mount.bolt_pattern.hole_positions)

.hole(bolt_clearance("M6")))

bolts:

standard: fastener/M6x25_hex

quantity: 4

assembly:

- mate:

a: mount.flange_face

b: base_plate.top_face

type: coincident

- mate:

a: mount.bolt_pattern

b: base_plate.bolt_pattern

type: concentric

- mate:

a: bearing.outer_ring

b: mount.bore

type: concentric

## 3.4 Built-in DSL Functions

| Function | Returns | Example |
| --- | --- | --- |
| fits_bearing(desig) | Bore diameter + interference fit | fits_bearing("6205") → 25.0 |
| housing_bore(desig) | Housing bore for transition fit | housing_bore("6205") → 52.0 |
| bolt_clearance(size) | Clearance hole diameter | bolt_clearance("M6") → 6.6 |
| bolt_close_fit(size) | Close fit hole diameter | bolt_close_fit("M6") → 6.2 |
| counterbore(size) | Counterbore diameter + depth | counterbore("M6") → {d: 11, depth: 6} |
| tap_drill(size) | Tap drill diameter | tap_drill("M6") → 5.0 |
| oring_groove(desig) | Groove width, depth, ID for O-ring | oring_groove("-210") → {w: 3.0, ...} |

## 3.5 Parser Pipeline

The processing pipeline has four stages that transform a YAML spec into a built assembly:

- Stage 1 — Parse: Load YAML, validate against JSON Schema, report errors with line numbers.

- Stage 2 — Resolve: Evaluate all function calls (fits_bearing, bolt_clearance, etc.), look up standard parts, compute derived dimensions, propagate cross-references between parts.

- Stage 3 — Build: Instantiate CADComponent and standard part objects with resolved parameters, execute any custom scripts in a sandboxed scope.

- Stage 4 — Assemble: Create Assembly object, apply mate constraints, solve positions, run interference check, export.

## 3.6 CLI Integration

python -m cadforge build spec.cforge.yaml --output output/

python -m cadforge validate-spec spec.cforge.yaml  # dry-run

python -m cadforge inspect-spec spec.cforge.yaml   # print resolved values

## 3.7 Testing Strategy

- test_parse_valid_spec: Known-good YAML parses without errors

- test_parse_invalid_spec: Missing required fields, bad types raise descriptive errors with line numbers

- test_resolve_functions: Each built-in function returns correct values for known inputs

- test_cross_references: Part A referencing Part B’s bolt pattern correctly resolves positions

- test_end_to_end: Full spec file produces valid STEP assembly with expected component count and bounding box

- test_custom_script_sandbox: Custom scripts cannot access filesystem, import os, or execute arbitrary code

# Feature 4: Material & Mass Properties

## 4.1 Overview

Assign materials to components and compute mass, center of gravity, and moments of inertia. Critical for anything that moves, needs to balance, or has weight constraints. This is foundational for FEM analysis.

## 4.2 Architecture

New Files

- cadforge/materials.py — Material database, MaterialSpec dataclass, assignment API

- cadforge/mass_properties.py — Mass property calculator using OCCT GProp tools

- cadforge/materials_data.json — Material property database

- tests/test_materials.py — Material and mass property tests

Modified Files

- cadforge/core.py — Add material property to CADComponent, extend metadata with mass properties

- cadforge/core.py — Extend ComponentMetadata with mass_kg, center_of_gravity, inertia_tensor

## 4.3 Material Database

@dataclass

class MaterialSpec:

name: str

density_kg_m3: float

yield_strength_mpa: float

ultimate_strength_mpa: float

elastic_modulus_gpa: float

poisson_ratio: float

thermal_expansion_um_mK: float  # μm/(m·K)

category: str  # metal, plastic, ceramic, composite

## 4.4 Included Materials

| Material | Density (kg/m³) | Yield (MPa) | Elastic Mod (GPa) | Category |
| --- | --- | --- | --- | --- |
| Aluminum 6061-T6 | 2700 | 276 | 68.9 | Metal |
| Aluminum 7075-T6 | 2810 | 503 | 71.7 | Metal |
| Steel 1018 | 7870 | 370 | 205 | Metal |
| Steel 4140 | 7850 | 655 | 205 | Metal |
| Stainless 304 | 8000 | 215 | 193 | Metal |
| Stainless 316 | 8000 | 205 | 193 | Metal |
| Titanium Ti-6Al-4V | 4430 | 880 | 114 | Metal |
| Brass C360 | 8500 | 310 | 97 | Metal |
| PLA | 1240 | 60 | 3.5 | Plastic |
| ABS | 1050 | 40 | 2.3 | Plastic |
| PETG | 1270 | 50 | 2.1 | Plastic |
| Nylon 6/6 | 1140 | 70 | 2.8 | Plastic |
| Polycarbonate | 1200 | 62 | 2.4 | Plastic |
| Delrin (POM) | 1410 | 65 | 2.9 | Plastic |

## 4.5 Mass Properties API

class MassPropertyCalculator:

def compute(self, component: CADComponent,

material: MaterialSpec) -> MassProperties:

"""Compute mass properties using OCCT GProp_GProps."""

@dataclass

class MassProperties:

mass_kg: float

mass_g: float

center_of_gravity: tuple[float, float, float]  # mm

inertia_tensor: list[list[float]]  # 3x3 matrix, kg·mm²

principal_moments: tuple[float, float, float]

principal_axes: list[tuple[float, float, float]]

## 4.6 Implementation Notes

- OCCT provides GProp_GProps via the BRepGProp module. Access through CadQuery: from OCP.BRepGProp import brepgprop and from OCP.GProp import GProp_GProps. Call brepgprop.VolumeProperties(shape, gprops) to get volume, COG, and inertia.

- Volume from GProp is in mm³; multiply by density (converted to kg/mm³) to get mass in kg.

- Inertia tensor from GProp is volumetric; multiply each element by density.

- Center of gravity should be reported relative to the component’s bounding box origin for consistency.

## 4.7 Testing Strategy

- test_simple_cube_mass: A 10mm cube of aluminum 6061 (density 2700) should weigh 2.7g ±0.01g

- test_cylinder_cog: A vertical cylinder’s COG should be at its geometric center

- test_asymmetric_cog: An L-bracket’s COG should be offset toward the heavier leg

- test_all_materials_valid: Every material in the database has positive density and strength values

# Feature 5: Tolerance & GD&T Awareness

## 5.1 Overview

Add dimensional tolerances and geometric dimensioning & tolerancing (GD&T) metadata to components. Tolerances inform fit calculations, drawing annotations, and manufacturing feasibility. The system should understand ISO fit classes (H7/g6) and propagate tolerance stackups through assemblies.

## 5.2 Architecture

New Files

- cadforge/tolerances.py — Tolerance classes, ISO fit lookup tables, stackup calculator

- cadforge/gdt.py — GD&T feature controls (flatness, perpendicularity, true position, etc.)

- cadforge/tolerances_data.json — ISO 286 tolerance grades and fundamental deviations

- tests/test_tolerances.py — Tolerance and GD&T tests

## 5.3 Data Structures

@dataclass

class DimensionTolerance:

nominal: float

upper_deviation: float  # e.g., +0.025

lower_deviation: float  # e.g., -0.000

fit_class: str = ""     # e.g., "H7", "g6"

@dataclass

class GDTControl:

feature_type: str     # flatness, perpendicularity, position, etc.

tolerance_value: float

tolerance_zone: str   # diameter, width

datum_refs: list[str] # ["A", "B", "C"]

material_condition: str = ""  # MMC, LMC, RFS

## 5.4 ISO Fit Lookup

Implement the ISO 286 system for shaft/hole fits. Given a nominal diameter and fit designation, compute the tolerance range:

def iso_fit(nominal: float, designation: str) -> DimensionTolerance:

"""Compute tolerance from ISO 286 fit class."""

# Example: iso_fit(25, "H7") -> nominal=25, upper=+0.021, lower=0.000

# Example: iso_fit(25, "g6") -> nominal=25, upper=-0.007, lower=-0.020

## 5.5 Tolerance Stackup Analysis

class ToleranceStackup:

def add_dimension(self, dim: DimensionTolerance, direction: int = 1):

"""Add a dimension to the stackup chain. direction: +1 or -1."""

def worst_case(self) -> tuple[float, float]:

"""Worst-case min/max total."""

def statistical(self, sigma: float = 3.0) -> tuple[float, float]:

"""RSS statistical stackup at given sigma level."""

## 5.6 Integration with Components

Tolerances attach to features, not just raw dimensions. Each component’s _build() can optionally return a tolerance map:

def _get_tolerances(self) -> dict[str, DimensionTolerance]:

return {

"bore": iso_fit(self.bore_diameter, "H7"),

"bolt_holes": DimensionTolerance(

nominal=self.bolt_diameter,

upper_deviation=0.3,  # clearance

lower_deviation=0.0

),

}

## 5.7 Testing Strategy

- test_h7_25mm: ISO H7 at 25mm gives +0.021/+0.000mm

- test_g6_25mm: ISO g6 at 25mm gives -0.007/-0.020mm

- test_clearance_fit: H7/g6 at 25mm gives min clearance 0.007mm, max clearance 0.041mm

- test_stackup_worst_case: Three dimensions in series with known tolerances produce correct total range

- test_stackup_statistical: RSS stackup is tighter than worst-case for 3+ dimensions

# Feature 6: DXF / 2D Drawing Generation

## 6.1 Overview

Generate dimensioned 2D engineering drawings from 3D components. Machine shops, fabricators, and inspectors need annotated orthographic views with dimensions, tolerances, title blocks, section views, and detail views. Output as DXF (universal CAD interchange) and optionally SVG/PDF.

## 6.2 Architecture

New Files

- cadforge/drawings/__init__.py — Package init

- cadforge/drawings/projection.py — Orthographic projection engine (front, top, right, iso)

- cadforge/drawings/dimensions.py — Auto-dimensioning engine, dimension placement

- cadforge/drawings/annotations.py — GD&T symbols, surface finish, notes, BOM tables

- cadforge/drawings/title_block.py — Configurable title block with company info, rev, date

- cadforge/drawings/sheet.py — Drawing sheet layout manager (A4, A3, A2, ANSI B, C, D)

- cadforge/drawings/dxf_export.py — DXF writer using ezdxf library

- tests/test_drawings.py — Drawing generation tests

Dependencies

- ezdxf — DXF read/write (pip install ezdxf; already a CadQuery transitive dependency)

## 6.3 Projection Engine

Use CadQuery/OCCT’s hidden line removal to project 3D geometry onto 2D planes:

class OrthographicProjector:

def project(self, component: CADComponent,

direction: str = "front",  # front|top|right|back|bottom|left|iso

scale: float = 1.0,

hidden_lines: bool = True) -> ProjectedView:

"""Project 3D solid to 2D edges using HLR."""

# Uses OCP.HLRBRep for hidden line removal

# Returns visible edges, hidden edges (dashed), and outlines

## 6.4 Auto-Dimensioning Strategy

The auto-dimensioner extracts critical dimensions from the parametric spec (not from geometry probing, which is fragile). It knows what the engineer cares about because the component told it:

- Overall dimensions: Bounding box extents in each view.

- Feature dimensions: Hole diameters, bore sizes, wall thicknesses — pulled from the component’s parameter dict.

- Pattern dimensions: Bolt circle diameters, hole-to-hole spacing, from BoltPattern objects.

- Tolerance annotations: If the tolerance system (Feature 5) is active, dimensions include tolerance callouts.

## 6.5 Drawing Sheet Layout

class DrawingSheet:

def __init__(self, size: str = "A3",

orientation: str = "landscape",

title_block: TitleBlock = None):

...

def add_view(self, view: ProjectedView,

position: tuple[float, float],

label: str = "") -> None: ...

def add_section_view(self, component: CADComponent,

cutting_plane: str,  # e.g., "XZ at Y=0"

position: tuple) -> None: ...

def add_detail_view(self, source_view: ProjectedView,

center: tuple, radius: float,

scale: float, position: tuple) -> None: ...

def auto_layout(self, component: CADComponent) -> None:

"""Automatically place front/top/right/iso views."""

def export_dxf(self, path: str) -> None: ...

def export_svg(self, path: str) -> None: ...

def export_pdf(self, path: str) -> None: ...

## 6.6 Title Block Configuration

@dataclass

class TitleBlock:

company_name: str = ""

project_name: str = ""

drawing_title: str = ""

drawn_by: str = "CAD Forge"

checked_by: str = ""

date: str = ""  # auto-populated if empty

revision: str = "A"

sheet_number: str = "1 of 1"

scale: str = "1:1"

material: str = ""

units: str = "mm"

third_angle: bool = True  # ANSI third-angle projection

## 6.7 Testing Strategy

- test_projection_front: Front view of a cube produces a rectangle with correct dimensions

- test_hidden_lines: Cylinder projected from side shows hidden arc as dashed lines

- test_auto_dimension_count: A bearing mount auto-dimensions should produce exactly N dimension entities for N key parameters

- test_dxf_valid: Exported DXF file can be re-read by ezdxf without errors

- test_section_view: Section through a bearing mount shows bore, wall, and bolt holes

- test_title_block: Title block entities present in correct location on sheet

# Feature 7: STL Mesh Quality Controls

## 7.1 Overview

Configurable mesh quality for STL export. Current CadQuery defaults produce adequate meshes, but 3D printing benefits from tunable resolution. Small parts need fine meshes; large parts need adaptive meshing to keep file sizes manageable. Also add 3MF export with embedded print settings.

## 7.2 Architecture

New Files

- cadforge/mesh.py — MeshConfig, adaptive meshing, quality analysis

- cadforge/exporters/threemf.py — 3MF export with print settings

- tests/test_mesh.py — Mesh quality tests

## 7.3 MeshConfig

@dataclass

class MeshConfig:

angular_deflection: float = 0.1   # radians (controls curved surface faceting)

linear_deflection: float = 0.01   # mm (max deviation from true surface)

min_edge_length: float = 0.0      # mm (0 = no minimum)

relative: bool = False            # If True, deflections relative to bbox

@classmethod

def draft(cls): return cls(angular_deflection=0.5, linear_deflection=0.1)

@classmethod

def standard(cls): return cls(angular_deflection=0.1, linear_deflection=0.01)

@classmethod

def fine(cls): return cls(angular_deflection=0.05, linear_deflection=0.005)

@classmethod

def print_quality(cls, layer_height: float = 0.2):

"""Optimize mesh for given layer height."""

return cls(angular_deflection=0.05,

linear_deflection=layer_height / 2)

## 7.4 Mesh Quality Metrics

@dataclass

class MeshQuality:

triangle_count: int

vertex_count: int

file_size_bytes: int

min_edge_length_mm: float

max_edge_length_mm: float

aspect_ratio_avg: float      # ideal = 1.0 (equilateral)

aspect_ratio_worst: float

is_watertight: bool

has_degenerate_faces: bool

bounding_box_match: bool     # matches solid within tolerance

## 7.5 3MF Export

3MF is the modern successor to STL, supporting colors, materials, print settings, and multi-body parts. Use the lib3mf Python bindings or construct the XML/ZIP directly:

class ThreeMFExporter:

def export(self, component: CADComponent,

path: str,

mesh_config: MeshConfig = None,

print_settings: PrintSettings = None) -> None: ...

@dataclass

class PrintSettings:

layer_height: float = 0.2      # mm

infill_percent: int = 20

wall_count: int = 3

support_enabled: bool = False

material: str = "PLA"

nozzle_diameter: float = 0.4

## 7.6 Integration with Export Pipeline

Extend the existing export() method on CADComponent:

# New export formats and options:

component.export("output", formats=["step", "stl", "3mf"],

mesh_config=MeshConfig.fine(),

print_settings=PrintSettings(layer_height=0.1, infill_percent=30))

## 7.7 Testing Strategy

- test_draft_vs_fine: Fine mesh has strictly more triangles than draft mesh for any curved part

- test_watertight: All mesh quality presets produce watertight STL for every component

- test_file_size: Draft mesh file size < standard < fine for same component

- test_3mf_valid: Exported 3MF can be opened by lib3mf or parsed as valid ZIP/XML

- test_mesh_bbox_matches_solid: Mesh bounding box matches solid bounding box within linear_deflection

# Feature 8: FEM Integration

## 8.1 Overview

Basic finite element analysis for structural validation. Given a component, material, boundary conditions (fixed faces), and loads (forces, pressures), run a linear static analysis and report max stress, max displacement, and safety factor. This is a "will it break" sanity check, not a replacement for full FEA software.

## 8.2 Architecture

New Files

- cadforge/fem/__init__.py — Package init

- cadforge/fem/mesher.py — Tetrahedral mesh generation using gmsh/netgen

- cadforge/fem/solver.py — Interface to CalculiX (ccx) solver

- cadforge/fem/setup.py — FEMSetup class: materials, BCs, loads

- cadforge/fem/results.py — Result parsing, stress/displacement extraction

- cadforge/fem/report.py — Generate FEM summary report

- tests/test_fem.py — FEM analysis tests

External Dependencies

- CalculiX (ccx): Open-source FEM solver, installable via apt install calculix-ccx

- gmsh or Netgen: Tetrahedral mesh generators, pip install gmsh

## 8.3 FEM Setup API

class FEMSetup:

def __init__(self, component: CADComponent, material: MaterialSpec):

...

def fix_face(self, face_selector: str) -> None:

"""Fix a face (zero displacement BC). Selector: '<Z', '>X', etc."""

def apply_force(self, face_selector: str,

force: tuple[float, float, float]) -> None:

"""Apply force vector to a face (N). Distributed over face area."""

def apply_pressure(self, face_selector: str,

pressure_mpa: float) -> None:

"""Apply uniform pressure to a face (MPa)."""

def apply_gravity(self, direction: tuple = (0, 0, -1),

g: float = 9810) -> None:  # mm/s^2

"""Apply body gravity load."""

def solve(self, mesh_size: float = 2.0) -> FEMResult:

"""Mesh, write input deck, run CalculiX, parse results."""

## 8.4 Result Structure

@dataclass

class FEMResult:

max_von_mises_stress_mpa: float

max_displacement_mm: float

max_displacement_location: tuple[float, float, float]

max_stress_location: tuple[float, float, float]

safety_factor: float       # yield_strength / max_stress

node_count: int

element_count: int

solve_time_seconds: float

converged: bool

pass_fail: str             # "PASS" if safety_factor > threshold

## 8.5 Solver Pipeline

The pipeline converts CadQuery geometry through four stages: (1) mesh the solid with gmsh to produce a tetrahedral volume mesh, (2) write a CalculiX input deck (.inp) with material properties, boundary conditions, and loads, (3) invoke ccx as a subprocess and wait for convergence, (4) parse the .frd results file to extract nodal displacements and element stresses.

## 8.6 Testing Strategy

- test_cantilever_beam: A rectangular bar (known analytical solution) with end load should produce max stress within 10% of beam theory prediction (σ = Mc/I)

- test_safety_factor: A bracket loaded below yield should produce safety_factor > 1.0

- test_overloaded: A thin bracket with high load should produce safety_factor < 1.0 and pass_fail = "FAIL"

- test_mesh_convergence: Running at mesh_size=2 and mesh_size=1 should produce results within 15% of each other

- test_gravity_only: A block under gravity with known mass should produce expected reaction force

# Feature 9: Version Diffing

## 9.1 Overview

Compare two versions of a component and report geometric differences. Useful for design reviews, catching unintended regressions, and tracking design evolution. Uses the fingerprint system already present in ComponentMetadata.

## 9.2 Architecture

New Files

- cadforge/diffing.py — ComponentDiff class, geometric comparison engine

- cadforge/diffing_visual.py — Visual diff (overlay SVGs, color-coded changes)

- tests/test_diffing.py — Diff tests

## 9.3 Diff API

class ComponentDiff:

def __init__(self, old: CADComponent, new: CADComponent): ...

def compute(self) -> DiffReport: ...

@dataclass

class DiffReport:

fingerprint_old: str

fingerprint_new: str

parameters_changed: dict[str, tuple[Any, Any]]  # param: (old, new)

volume_change_mm3: float

volume_change_percent: float

surface_area_change_mm2: float

surface_area_change_percent: float

face_count_change: int

edge_count_change: int

bounding_box_changes: dict[str, float]  # x_len: delta, etc.

mass_change_g: float  # if material assigned

added_volume_mm3: float    # boolean subtraction: new - old

removed_volume_mm3: float  # boolean subtraction: old - new

geometric_identical: bool  # volumes differ by < 0.01mm^3

## 9.4 Geometric Diff via Boolean Operations

The most robust way to compute what material was added or removed between versions is boolean subtraction:

- Added material: new_solid.cut(old_solid) — the resulting volume is material that exists in the new version but not the old.

- Removed material: old_solid.cut(new_solid) — the resulting volume is material that was removed.

This leverages CadQuery’s .cut() method which calls OCP BRepAlgoAPI_Cut. The result volumes quantify the actual geometric change.

## 9.5 Visual Diff

Generate an overlay visualization showing added material in green and removed material in red, rendered as SVG side-by-side with the old and new versions. This uses the existing SVG export with custom projection colors.

## 9.6 CLI Integration

python -m cadforge diff old_metadata.json new_metadata.json

python -m cadforge diff --type bracket \

--old '{"width": 40}' --new '{"width": 50}' --visual

## 9.7 Testing Strategy

- test_identical_no_diff: Same parameters produce geometric_identical=True, zero volume change

- test_width_increase: Increasing bracket width by 10mm produces positive volume change and added_volume > 0

- test_hole_added: Adding holes produces removed_volume > 0, volume_change < 0

- test_parameter_tracking: Changed parameters correctly reported with old/new values

- test_visual_diff_output: Visual diff produces valid SVG file

# Feature 10: Template / Prompt Library

## 10.1 Overview

A curated library of pre-written specifications and prompt patterns that encode domain knowledge about standard form factors, mounting patterns, and common engineering configurations. When Claude Code receives a request like "create a NEMA 17 motor mount," the template library provides the structural knowledge so Claude Code only needs to fill in the specific parameters.

## 10.2 Architecture

New Files

- cadforge/templates/__init__.py — Template registry, lookup engine

- cadforge/templates/registry.py — Template class, parameter merging, validation

- cadforge/templates/library/ — Directory of .cforge.yaml template files

- cadforge/templates/library/nema_motor_mount.cforge.yaml

- cadforge/templates/library/din_rail_mount.cforge.yaml

- cadforge/templates/library/raspberry_pi_case.cforge.yaml

- cadforge/templates/library/bearing_pedestal.cforge.yaml

- cadforge/templates/library/cable_strain_relief.cforge.yaml

- cadforge/templates/library/panel_mount_connector.cforge.yaml

- cadforge/templates/library/servo_bracket.cforge.yaml

- cadforge/templates/library/pcb_enclosure.cforge.yaml

- tests/test_templates.py — Template tests

## 10.3 Template Format

# templates/library/nema_motor_mount.cforge.yaml

---

template:

name: NEMA Motor Mount

description: Mounting plate for NEMA-standard stepper motors

category: motion

tags: [motor, stepper, nema, mount]

parameters:

nema_size:        # NEMA 17, 23, 34

type: enum

values: ["17", "23", "34"]

default: "17"

thickness:

type: float

default: 5.0

min: 3.0

max: 12.0

mounting_style:

type: enum

values: ["face", "clamp", "bracket"]

default: "face"

# NEMA dimensions auto-resolved from standards

resolved:

nema_17:

faceplate: 42.3

bolt_pattern: 31.0

pilot_diameter: 22.0

shaft_diameter: 5.0

bolt_size: M3

nema_23:

faceplate: 56.4

bolt_pattern: 47.14

pilot_diameter: 38.1

shaft_diameter: 6.35

bolt_size: M5

spec: |

# Generates a .cforge.yaml spec with resolved values

name: NEMA {{ nema_size }} Motor Mount

parts:

plate:

type: custom

script: |

result = (cq.Workplane("XY")

.box({{ faceplate + 10 }}, {{ faceplate + 10 }}, {{ thickness }})

.faces(">Z").workplane()

.hole({{ pilot_diameter }})  # pilot bore

.faces(">Z").workplane()

.rect({{ bolt_pattern }}, {{ bolt_pattern }}, forConstruction=True)

.vertices()

.hole(bolt_clearance("{{ bolt_size }}")))

## 10.4 Template Registry API

class TemplateRegistry:

def list(self, category: str = None) -> list[TemplateInfo]: ...

def get(self, name: str) -> Template: ...

def search(self, query: str) -> list[TemplateInfo]: ...

def instantiate(self, name: str, **params) -> CADComponent | Assembly: ...

## 10.5 Template Categories

| Category | Templates | Description |
| --- | --- | --- |
| motion | NEMA mount, servo bracket, linear rail carriage | Motor and actuator mounting |
| electronics | PCB enclosure, RPi case, panel mount, DIN rail | Electronics housing and mounting |
| structural | Bearing pedestal, gusset plate, angle bracket | Load-bearing structures |
| cable_mgmt | Strain relief, cable clip, cable tray section | Wire and cable management |
| fastening | T-slot bracket, clamp block, magnetic mount | Connection and fastening |

## 10.6 Claude Code Integration Pattern

The ideal workflow for Claude Code when it receives a mechanical design request:

- Step 1: Search the template library for a matching pattern: python -m cadforge templates search "motor mount"

- Step 2: If a template exists, instantiate it with the user’s parameters: python -m cadforge templates use nema_motor_mount --params '{"nema_size": "23", "thickness": 6}'

- Step 3: If no template matches, compose from existing components using the DSL spec format.

- Step 4: If the request is truly novel, create a new custom component by subclassing CADComponent.

## 10.7 Testing Strategy

- test_all_templates_valid: Every template in the library directory parses without errors

- test_all_templates_build: Every template with default parameters builds a valid solid

- test_nema_17_dimensions: NEMA 17 mount template produces bolt pattern at 31mm spacing

- test_parameter_validation: Out-of-range parameter raises descriptive error

- test_search_relevance: Query "stepper motor" returns NEMA mount template

- test_template_override: Custom parameters correctly override template defaults

# Appendix A: Dependency Graph

The following shows the implementation dependency chain. Features at the same level can be developed in parallel:

Level 0 (no dependencies):

├─ Assembly Composition

├─ Standard Parts Library

├─ Material & Mass Properties

└─ STL Mesh Quality Controls

Level 1 (depends on Level 0):

├─ Constraint/Spec DSL       ← requires Std Parts Library

├─ Tolerance & GD&T          ← requires Materials

└─ Version Diffing            ← (standalone but richer with Materials)

Level 2 (depends on Level 1):

├─ DXF / 2D Drawings         ← requires Tolerances

└─ FEM Integration            ← requires Materials, Assembly

Level 3 (depends on all):

└─ Template/Prompt Library    ← benefits from all features

# Appendix B: Python Package Dependencies

| Package | Version | Purpose | Install |
| --- | --- | --- | --- |
| cadquery | 2.4+ | Core CAD engine (includes OCCT) | pip install cadquery |
| ezdxf | 1.0+ | DXF read/write for 2D drawings | pip install ezdxf |
| gmsh | 4.12+ | Tetrahedral mesh generation for FEM | pip install gmsh |
| pyyaml | 6.0+ | YAML parsing for DSL specs | pip install pyyaml |
| jsonschema | 4.0+ | Schema validation for DSL | pip install jsonschema |
| calculix-ccx | 2.20+ | FEM solver (system package) | apt install calculix-ccx |
| pytest | 7.0+ | Test framework | pip install pytest |

# Appendix C: File Structure (Post-Implementation)

cad-forge/

├── cadforge/

│   ├── __init__.py

│   ├── __main__.py

│   ├── core.py

│   ├── assembly.py              # Feature 1

│   ├── attachment_points.py      # Feature 1

│   ├── mates.py                 # Feature 1

│   ├── materials.py             # Feature 4

│   ├── mass_properties.py       # Feature 4

│   ├── materials_data.json      # Feature 4

│   ├── tolerances.py            # Feature 5

│   ├── gdt.py                   # Feature 5

│   ├── tolerances_data.json     # Feature 5

│   ├── mesh.py                  # Feature 7

│   ├── diffing.py               # Feature 9

│   ├── diffing_visual.py        # Feature 9

│   ├── components/

│   │   ├── __init__.py

│   │   ├── bracket.py

│   │   ├── bearing_mount.py

│   │   ├── enclosure.py

│   │   ├── standoff.py

│   │   └── shaft_coupler.py

│   ├── standards/               # Feature 2

│   │   ├── __init__.py

│   │   ├── catalog.py

│   │   ├── bearings.py

│   │   ├── fasteners.py

│   │   ├── orings.py

│   │   ├── linear.py

│   │   └── data/

│   ├── dsl/                     # Feature 3

│   │   ├── __init__.py

│   │   ├── parser.py

│   │   ├── resolver.py

│   │   ├── builder.py

│   │   ├── schema.py

│   │   └── functions.py

│   ├── drawings/                # Feature 6

│   │   ├── __init__.py

│   │   ├── projection.py

│   │   ├── dimensions.py

│   │   ├── annotations.py

│   │   ├── title_block.py

│   │   ├── sheet.py

│   │   └── dxf_export.py

│   ├── exporters/               # Feature 7

│   │   └── threemf.py

│   ├── fem/                     # Feature 8

│   │   ├── __init__.py

│   │   ├── mesher.py

│   │   ├── solver.py

│   │   ├── setup.py

│   │   ├── results.py

│   │   └── report.py

│   ├── templates/               # Feature 10

│   │   ├── __init__.py

│   │   ├── registry.py

│   │   └── library/

│   └── validators/

│       ├── __init__.py

│       ├── geometry.py

│       └── manufacturing.py

├── tests/

│   ├── test_components.py

│   ├── test_validators.py

│   ├── test_parametric_sweep.py

│   ├── test_assembly.py         # Feature 1

│   ├── test_standards.py        # Feature 2

│   ├── test_dsl.py              # Feature 3

│   ├── test_materials.py        # Feature 4

│   ├── test_tolerances.py       # Feature 5

│   ├── test_drawings.py         # Feature 6

│   ├── test_mesh.py             # Feature 7

│   ├── test_fem.py              # Feature 8

│   ├── test_diffing.py          # Feature 9

│   └── test_templates.py        # Feature 10

├── examples/

├── output/

└── README.md